# E2E Regression Testing QA Test Plan

# End-to-End (E2E) Regression Testing QA Test Plan

## 1. Introduction

### 1.1 Purpose

This document defines the complete End-to-End (E2E) Regression Testing strategy,

approach, execution model, environments, tools, deliverables, and governance

required to validate application stability across releases.

The purpose of E2E regression testing is to ensure:

- Existing functionality continues to work after changes

- Critical business workflows remain stable

- Integration points are validated

- Production readiness is achieved

- High-risk areas are validated before deployment

---

# 2. Scope

## In Scope

- End-to-End workflow validation

- Regression testing

- Integration testing

- Cross-system validation

- API and UI validations

- Database validations

- Role-based testing

- Smoke testing

- Sanity testing

- Production support validation

## Out of Scope

- Performance testing

- Security penetration testing

- Hardware validation

- Browser compatibility testing

---

# 3. Objectives

## Primary Objectives

- Validate complete business workflows

- Detect regression defects

- Ensure release stability

- Verify integrations

- Validate production readiness

- Minimize business risk

---

# 4. Application Modules Covered

| Module | Description |

|---|---|

| Authentication | Login/Logout |

| User Management | User operations |

| Payments | Payment processing |

| Orders | Order creation |

| Notifications | Email/SMS |

| Reporting | Reports generation |

| Admin Portal | Administrative operations |

---

# 5. Test Strategy

## 5.1 Smoke Testing

Basic validation after deployment.

## 5.2 Functional Regression Testing

Validation of impacted and non-impacted modules.

## 5.3 E2E Workflow Testing

Validate complete business scenarios.

### Example Workflows

- User Registration → Login → Purchase → Payment → Notification

- Admin Approval → Transaction Processing → Reporting

## 5.4 Integration Testing

Validation between:

- UI ↔ API

- API ↔ Database

- Third-party systems

- Queue systems

## 5.5 Database Validation

Validate:

- Data persistence

- Data integrity

- Data consistency

---

# 6. Regression Coverage Areas

## High Priority Areas

- Login functionality

- Payments

- Transactions

- User onboarding

- Reporting

## Medium Priority Areas

- Notifications

- Search functionality

- Admin configurations

---

# 7. Test Environment

## Environments

| Environment | Purpose |

|---|---|

| DEV | Initial validation |

| QA | Regression testing |

| UAT | Business validation |

| STAGING | Production-like validation |

## Environment Requirements

- Stable application build

- Database access

- API access

- Test accounts

- Logging access

---

# 8. Entry Criteria

- Requirements finalized

- Stable build deployed

- Smoke test passed

- Test data prepared

- Environment ready

# 9. Exit Criteria

- 95% test cases passed

- No critical defects open

- Regression completed

- Reports shared

- Business sign-off completed

---

# 10. Test Execution Approach

## Execution Phases

1. Smoke Testing

2. Sanity Testing

3. Regression Suite Execution

4. E2E Workflow Execution

5. Retesting

6. Final Certification

---

# 11. Test Data Strategy

## Data Requirements

- Valid users

- Invalid users

- Transactions

- Payment records

- Bulk datasets

## Data Management

- Data refresh

- Backup restoration

- Automated cleanup

---

# 12. Automation Strategy

## Recommended Tools

- Selenium

- Playwright

- Cypress

- TestNG

- JUnit

- Cucumber

## CI/CD Integration

- Jenkins

- GitHub Actions

- Azure DevOps

## Automation Goals

- 85% regression automation coverage

- Nightly regression execution

- Automated reporting

---

# 13. Defect Management

## Severity

- Critical

- High

- Medium

- Low

## Priority

- P1

- P2

- P3

- P4

## Defect Lifecycle

New → Assigned → Fixed → Retest → Closed

---

# 14. Reporting

## Daily Reports

- Execution summary

- Defect summary

- Risks and blockers

## Weekly Reports

- Automation status

- Regression coverage

- Open defects

---

# 15. Risk Management

| Risk | Mitigation |

|---|---|

| Environment instability | Backup environment |

| Test data issues | Automated test data |

| Delayed fixes | Daily defect triage |

| Third-party downtime | Mock services |

---

# 16. Traceability Matrix

Requirements mapped against:

- Test scenarios

- Test cases

- Automation scripts

- Defects

---

# 17. Sample E2E Regression Scenarios

## Login Workflow

- Valid login

- Invalid login

- Password reset

## Order Workflow

- Create order

- Update order

- Cancel order

## Payment Workflow

- Successful payment

- Failed payment

- Refund validation

## Notification Workflow

- Email trigger

- SMS trigger

- Notification retry

---

# 18. Deliverables

- Test Plan

- Regression Suite

- Automation Scripts

- Test Data

- Execution Reports

- Defect Reports

- Traceability Matrix

- Final Sign-off Report

---

# 19. Approval

| Role | Name | Approval |

|---|---|---|

| QA Lead | | |

| Product Owner | | |

| Engineering Manager | | |